WEEKLY PROJECT PROGRESS REPORT

PROJECT TEAM STRUCTURE

- Yashika — Team Lead
Responsibilities:

- Sprint planning and coordination

- Task allocation and progress tracking

- Final review and presentation

- Vismaya — Development Lead
Responsibilities:

- OCR integration and backend logic

- AI-based GST validation system

- Feature implementation

- Shriya — Technical Documentation Lead
Responsibilities:

- Preparing problem definition and reports

- Documenting use cases and requirements

- Maintaining weekly progress records

- Syed Saad Ahmed — Customer Contact Lead
Responsibilities:

- Conducting customer interviews

- Collecting feedback and insights

- Validating problem and solution

- Ankit Brahma — Customer Contact Lead
Responsibilities:

- Supporting user research

- Gathering real-world invoice samples

- Assisting in feedback analysis

Weekly Progress Overview

Week 1: Problem Understanding & Customer Validation

Customer Insights

- Conducted field research with 10 small business owners / MSMEs

- Key findings:

  - GST filing is confusing and time-consuming

  - Heavy dependency on accountants

  - High chances of manual errors

  - Need for a simple automated solution

Project Progress

- Clearly defined problem statement based on real user pain points

- Finalized solution approach:

  - OCR-based invoice scanning

  - AI-based GST validation

- Identified core features:

  - Invoice upload

  - Data extraction

  - Compliance checking

Team Contributions

- Team Lead (Yashika): Managed discussions and finalized direction

- Development Lead (Vismaya): Researched OCR tools and system design

- Documentation Lead (Shriya): Prepared problem definition document and reports

- Customer Leads (Saad & Ankit): Conducted interviews with 10 users

Week 2: Prototype Development & Testing

Customer Insights

- Collected feedback from the same 10 customers after showing prototype idea

- Key suggestions:

  - Want instant compliance result

  - Need clear error messages

  - Prefer simple UI with upload feature

Project Progress

- Developed working prototype (MSME GST AI Assistant) with:

  - Invoice upload (Drag & Drop feature)

  - OCR-based data extraction

  - GST compliance report generation

- Implemented key features:

  - ✅ Instant OCR Parsing

  - ✅ E-invoice IRN verification check

  - ✅ Automated data extraction (HSN, tax, amount)

  - ✅ Compliance report with:

    - Executive summary

    - Extracted invoice details

    - Detected issues

    - Suggestions for correction

Prototype Highlights

- Upload invoice (PDF/JPG/Docx)

- Extracts GSTIN, Invoice No, Date, Amount

- Displays line items (HSN, quantity, tax)

- Detects issues (e.g., invalid IRN format)

- Provides correction suggestions

Testing & Validation

- Tested system using sample invoices

- Identified:

  - OCR accuracy issues in some cases

  - Need for improved preprocessing

Team Contributions

- Team Lead (Yashika): Monitored development and ensured progress

- Development Lead (Vismaya): Built prototype and backend logic

- Documentation Lead (Shriya): Documented system workflow and progress

- Customer Leads (Saad & Ankit): Collected feedback on usability

Customer Validation Summary

- Total Users Interviewed: 10

- Target Group: MSMEs / small business owners

Key Insights

- Strong demand for automation in GST compliance

- Users prefer:

  - Simple UI

  - Fast results

  - Accurate validation

Validation Outcome

- High interest in adopting the solution

- Positive feedback on OCR + AI-based system

Conclusion

- Problem validated with real users

- Prototype successfully demonstrates automation and compliance checking

- Positive feedback confirms strong potential for real-world usage